Disaster Management System

By Remotz Systems

Deliverable-2

Project Team

Muhammad Moiz Ansari    23i-0523

Zohaib Umer                          23i-0528

Rehan Tajik                            23i-0730

Muhammad Tayyab            23i-0738

Semester 6

Supervised by

Ms. Rabail Zahid

Department of Computer Science National University of Computer and Emerging Sciences Islamabad, Pakistan

March 25th, 2026

PART B — Development Methodology (Scrum) — Sprint 2

1. Sprint Backlog for Sprint 2

1.1 Module Name

User Authentication & Disaster Reporting

1.2 User Stories

User Story 11:

| Story ID: US-11 | Story Title: Manage Resources |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an Admin, I want to manage resources so that I can efficiently allocate, update, and track resources for disaster response operations. |  | High |
|  |  | Estimate: |
|  |  | 3 day |
| Acceptance Criteria |  | Type: |
| - System provides options to Add, Edit, Delete, and Allocate resources. - System displays available resources with details (type, quantity, status). - System validates all inputs before saving changes. - If invalid data is entered, the system shows an error message. - System updates the resource database after confirmation. - System logs all resource management actions for auditing. |  | ☐ Search ☐ Workflow ■ Manage Data ☐ Payment ☐ Report / View |

User Story 12:

| Story ID: US-12 | Story Title: Add Resource |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an Admin, I want to add new resources so that they can be available for allocation during disaster situations. |  | High |
|  |  | Estimate: |
|  |  | 2 day |
| Acceptance Criteria |  | Type: |
| - System provides a form to enter resource details (type, quantity, description). - System validates required fields. - If invalid or incomplete data is entered, system shows an error message. - Upon confirmation, the system stores the new resource in the database. - System confirms successful addition of the resource. - System logs the addition action. |  | ☐ Search ☐ Workflow ■ Manage Data ☐ Payment ☐ Report / View |

User Story 13:

| Story ID: US-13 | Story Title: Edit Resource |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an Admin, I want to edit existing resources so that I can update their quantity, status, or details as needed |  | Medium |
|  |  | Estimate: |
|  |  | 3 day |
| Acceptance Criteria |  | Type: |
| - System allows admin to select a resource to edit. - System displays current resource details. - Admin can modify resource information. - System validates updated data. - If invalid data is entered, system shows an error message. - Upon confirmation, system updates the resource in the database. - System logs the update action with timestamp. |  | ☐ Search ☐ Workflow ■ Manage Data ☐ Payment ☐ Report / View |

User Story 14:

| Story ID: US-14 | Story Title: Delete Resource |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an Admin, I want to delete resources so that outdated or unnecessary resources can be removed from the system. |  | Medium |
|  |  | Estimate: |
|  |  | 1 day |
| Acceptance Criteria |  | Type: |
| - System allows admin to select a resource for deletion. - System asks for confirmation before deleting. - If confirmed, system removes the resource from the database. - If deletion fails, system shows an error message. - System logs the deletion action for auditing purpose |  | ☐ Search ☐ Workflow ■ Manage Data ☐ Payment ☐ Report / View |

User Story 15:

| Story ID: US-15 | Story Title: Allocate Resource to NGO/Rescue Team |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an Admin, I want to allocate resources to an NGO or Rescue Team so that they have the necessary supplies to execute their disaster response operations. |  | High |
|  |  | Estimate: |
|  |  | 2 days |
| Acceptance Criteria |  | Type: |
| - The system allows the Admin to select a specific NGO or Rescue Team from an active list. - The system provides an interface to select the resource type and quantity to be assigned. - The system verifies availability and deducts allocated items from the central inventory. - The system displays a success message confirming the allocation and notifies the team. |  | ☐ Search ☐ Workflow ■ Manage Data ☐ Payment ☐Report / View |

User Story 16:

| Story ID: US-16 | Story Title: View Allocated Resources |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an NGO / Rescue Team member, I want to view the resources allocated to my team so that I know what equipment and supplies are available for our current mission. |  | High |
|  |  | Estimate: |
|  |  | 1 day |
| Acceptance Criteria |  | Type: |
| - System retrieves and displays a list of resources currently allocated to the logged-in user's team. - The user can view specific details such as resource type, quantity, and date of allocation. - If no resources are currently assigned, the system displays "No allocated resources found." |  | ☐ Search ☐ Workflow ☐ Manage Data ☐ Payment ■ Report / View |

User Story 17:

| Story ID: US-17 | Story Title: Request Additional Resources |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As an NGO / Rescue Team member, I want to request additional resources so that we can swiftly replenish our supplies and avoid shortages during a disaster response. |  | Medium |
|  |  | Estimate: |
|  |  | 2 days |
| Acceptance Criteria |  | Type: |
| - User can access a request form and select the required resource type and desired quantity. - User must provide a mandatory brief justification or reason for the request. - Upon submission, the system automatically routes the request to an Admin for review. - System displays "Request submitted successfully" and updates the request status to 'Pending'. |  | ☐ Search ■ Workflow ☐ Manage Data ☐ Payment ☐ Report / View |

User Story 18:

| Story ID: US-18 | Story Title: Call For Emergency |  |
| --- | --- | --- |
| User Story |  | Importance: |
| As a citizen, I want to trigger an emergency call so that I can receive immediate, location-based assistance during a life-threatening disaster. |  | Critical |
|  |  | Estimate: |
|  |  | 3 days |
| Acceptance Criteria |  | Type: |
| - Citizen can activate the emergency alert via a prominent, single-action SOS button. - System automatically captures the user's current GPS location and attaches it to the alert. - System immediately routes the distress signal to the nearest available Rescue Teams and Admin. - System displays an immediate confirmation message to the citizen indicating help is dispatched. |  | ☐ Search ■ Workflow ☐ Manage Data ☐ Payment ☐ Report / View |

1.3 Structured Specifications

Specification 5 - US-11: Manage Resources

| Field | Details |
| --- | --- |
| Use Case Name | Manage Resources |
| Actor(s) | Admin |
| Inputs | - Admin chooses an option to add, remove, update, or allocate resources. - Enters required details in the form. - Confirms allocation. |
| Outputs | - System shows management options and input forms. - Displays validation/error messages. - Shows update status. |
| Processing | - System validates the entered information. - Assigns resources to the Rescue team or NGO. - Updates the database. |
| Preconditions | - Admin must be logged in to an account. - Resources must be available. - Rescue team or NGO must be registered. |
| Postconditions | - The resource database is updated. - Allocated resources are reflected in team/NGO accounts. - Logs of resource actions are stored. |
| Exceptions | - Invalid data entered. - Insufficient resources. - Database error. |

Specification 6 - US-16: View Allocated Resources

| Field | Details |
| --- | --- |
| Use Case Name | View Allocated Resources |
| Actor(s) | NGO |
| Inputs | NGO selects the option to view allocated resources. |
| Outputs | System shows a database of allocated resources. |
| Processing | System retrieves and displays the allocated resource records. |
| Preconditions | - NGO must be registered and authorized - Resources must be allocated by the admin and available in the database. |
| Postconditions | NGO can plan and assign resources to its teams (Medical, transport, etc.). |
| Exceptions | Database Disconnected (System shows error message "Can't load database" and attempts to load data again). |

Specification 7 - US-17: Request Additional Resources

| Field | Details |
| --- | --- |
| Use Case Name | Request Additional Resources |
| Actor(s) | NGO |
| Inputs | NGO requests more resources if needed. |
| Outputs | System responds with a resource update. |
| Processing | System processes the request and updates resources (if the admin approves). |
| Preconditions | NGO must be registered and authorized. |
| Postconditions | Resource allocation is updated for the NGO to distribute. |
| Exceptions | Response Error (System sends response again). |

Specification 8 - US-18: Call for emergency

| Field | Details |
| --- | --- |
| Use Case Name | Call for Emergency |
| Actor(s) | Citizen |
| Inputs | - Citizen selects "Call for Emergency” - Provides necessary information (location and emergency type) - Sends confirmation. |
| Outputs | - System alerts the nearest rescue team. - Notifies the admin - Updates the citizen about rescue team progress. |
| Processing | - System validates information. - Routes the alert to the closest available rescue team. - Notifies the admin. - Updates progress upon team acknowledgment. |
| Preconditions | - User must have access to the system application. - System is connected to emergency contact networks and rescue databases. |
| Postconditions | - Emergency alert is sent - System records the emergency call in the database - Admin is notified for follow-up actions. |
| Exceptions | - Citizen fails to provide location. - Invalid data entered. - Notification failure. - Rescue team unavailable. |

2. Scrum Board (Trello Snapshots)

2.1 Snapshot 1 — Initial Backlog Upload

2.2 Snapshot 2 — Mid-Sprint Progress

2.3 Snapshot 3 — End of Sprint

2.4 Product Burn-Down Chart — Sprint 1