FROM: 		Wukong, Marketing Manager

TO: 		Eeman Mirza, CEO, Digital Innovators Inc.

DATE: 		March 12, 2025

SUBJECT: 	Feasibility for inventory management application

Purpose of the report

The purpose of this report is to study whether the project, a mobile application catered towards managing inventory and sales data, is a viable business opportunity in the contemporary market landscape. After analyzing its technical feasibility, market scope, development costs and its competitors, we will determine if this project presents a strong business opportunity.

Market analysis:

The global inventory management software market was estimated to be $5.3 billion in 2023 and is estimated to grow at a steady rate of 8% annually for the next six years. Small businesses account for 44% of this market share, making them a significant segment. While the market does look attractive, the competition is fierce. There are a multitude of companies competing for market share.

On the other hand, Pakistan’s inventory management software market, while lesser in comparison, has a lot of potential to grow. Most small businesses, like utility stores, still manually bookkeep their sales and inventory data. Given the current global technological revolution trend, this market is bound to grow.

Currently, there are two main companies competing in Pakistan for this market:

- QuickBooks – An internationally renowned bookkeeping software known for being feature-rich and versatile.It is complex and lacks support for the Urdu language.

- DigiKhata – A start-up that has laid strong foundations in this market and accumulated a user base of over 5 million users. While it is user-friendly in comparison to QuickBooks, it lacks modern AI-powered solutions. In addition, while support for the Urdu language is provided, it does not support regional languages such as Pashto, Punjabi, or Sindhi.

Given these gaps in the market, Digital Innovators Inc. has a strong opportunity to introduce a localized, AI-powered, and easy-to-use inventory management solution tailored for Pakistani SMEs.

Technical Feasibility:

This mobile application requires key technical decisions:

### Platform Selection:

The app should be launched on both iOS and Android, as these are used by the majority of Pakistani small business owners.

### Framework for Development:

There are three frameworks we can consider:

- Lynx – A new framework introduced in 2025, known for its high development and runtime speeds, which can reduce long-term costs.

- React Native – An older but stable development option. However, it requires separate development for iOS and Android, effectively doubling costs.

- Flutter – Allows a single codebase for both iOS and Android, reducing development time and costs.

While Lynx is suitable in the long run, it is a new framework. Therefore, it is subject to a lot of bugs and our software engineers are not yet proficient in using this framework. Furthermore, since we want to create an MVP first and ship our product as soon as possible. Flutter is best suited for now. Once the application’s user base grows, we can consider migrating to Lynx.

### Storage:

- Self-hosted database – Lower operational costs but requires significant initial investment. The maintenance time and costs are very high as well.

- Cloud storage – Higher operational costs and an initial investment is not required.Also, the maintenance efforts are significantly reduced which improves reliability.

Due to its reliability, cloud storage will be chosen.

### Security:

A meeting with our company’s cybersecurity team has already been conducted, and they have confirmed their capability to handle the application's security requirements.

### AI-Powered Solutions:

- Training our own models – Expensive and requires expertise our company currently lacks.

- Fine-tuning existing models – We can integrate OpenAI models alongside Retrieval-Augmented Generation (RAG) to enhance performance.

Here is a summary of the decisions:

| Aspect | Decision | Justification |
| --- | --- | --- |
| Platform | iOS & Android | Majority of Pakistani small business owners use these OS. |
| Development Framework | Flutter | Single codebase for both platforms, reducing time and cost. |
| Storage | Cloud Storage | More reliable |
| Security | Handled by in-house team | Cybersecurity team has confirmed capability. |
| AI Solutions | Fine-tune existing models (OpenAI + RAG) | Cheaper and feasible compared to training our own models. |

Financial Analysis:

- Cost Analysis

Developing and maintaining an application requires several costs. Here is an estimate:

| Cost Component | Estimated Cost (PKR) |
| --- | --- |
| App Development (MVP) | 14,000,000 |
| Backend Infrastructure | 4,200,000 |
| AI-Powered Features | 5,600,000 |
| UI/UX Design | 2,800,000 |
| Testing & Quality Assurance | 1,400,000 |
| Total Development Cost | 28,000,000 |
| Annual Maintenance Cost | 5,600,000 |

- Revenue Model:
The most widely used model in this market is the freemium model. This model is perfect for Pakistan, as most Pakistanis are unwilling to pay initially. Once a mutual trust is achieved, we can offer attractive features that are only available through paid subscriptions.

Given the economic condition of Pakistan, the pricing should be kept as follows:

Basic Plan: Free

Standard Plan: PKR 2,800/month

Enterprise Plan: PKR 8,400/month

Since we lack funds to choose a cost leadership strategy(win market through very low prices), we will opt for a focused differentiation strategy(selling uniqueness – in our case AI solutions and regional language support) and utilize it to break even on our investments as soon as possible.

Competitive Landscape:

Risk Analysis:

- Market Saturation – Well-known apps like Quickbook and DigiKhata already dominate the market which makes customer acquisition challenging.

- Pricing Pressure – Companies with excess funds like Quickbook, are able to follow a cost leadership strategy, hence acquiring customers through low prices

- Early-bird advantage – Early applications like DigiKhata have multiple relationships with banks, market unions and other companies.

Mitigation Strategies:

- Focused Sales Approach Focused Sales Approach – Educating small business owners who use manual data collection methods about the benefits of a software solution will no longer be required as this task will have already been completed by large companies. Instead our sales strategy will focus on selling our product directly.

- Unique Selling Proposition – Instead of relying on a pricing strategy, we will gain market share through our cutting edge Ai powered solutions.

- Befriend indirect competitors – Instead of trying to form relationships with the same banks and companies, we are better off collaborating with the competitors of these banks and companies.

Technical Limitations:

Risk Analysis:

- Data Security & Compliance – The security of our user’s data should be our main priority. While our team of cyber security experts can initially manage our applications,however, as our user base increases the security risks will increase.

- Scalability Issues – As the application grows in popularity, serveload and slow response time may occur.

- Currency Devaluation – Our company will need to pay the server and API costs in dollars since most of these technologies are not locally available. This means that the prices can skyrocket in case of currency devaluation.

Mitigation Strategies:

- Outsourcing – Once revenue is generated, we should outsource our data security maintenance to an IT service company that specializes in this field.

- Scalable Cloud Infrastructure – Take advantage of special features of cloud service providers like AWS or Microsoft Azure.

- Offshore company – Many services exist that allow foreigners to register a company in another country. We should store funds in another country where the currency would work in our favor.

Summary of the report:

This report evaluates the feasibility of launching a mobile inventory management application mainly in Pakistan. It analyzes market potential and competitiveness, technical requirements and limitations, and financial viability. Competitors like DigiKhata and Quickbooks were analyzed.

Recommended Actions:

Excluding the mitigation strategies mentioned, there are a few more suggestions.

- Target, initially, only the Pakistani markets. Once sufficient control is gained, launch this application in other countries.

- Incorporating regional languages and cultural difference into the application will be fruitful as this a gap in the market

- The marketing of this product should be focused on door to to door salesman rather than generalised online advertisement.